# Block Surge Game

Design Document & Implementation Plan

## Table of Contents

- Executive Summary

- Game Overview

- Game Mechanics

- Architecture & Tech Stack

- Data Models

- Implementation Plan

## Executive Summary

Block Surge is a casual puzzle game for iOS and Android featuring three core mechanics:

- Classic Tetris-piece placement with satisfying 2x/4x/8x combo multipliers

- Time pressure: grid fills from bottom up at increasing speed

- Obstacle variety: frozen blocks and target blocks add strategy

Platform: React Native (iOS/Android)

Monetization: Free with ads (IAP-ready architecture)

User Accounts: Yes (Firebase Auth + Firestore)

Grid: 6x6 (mobile-friendly)

## Game Overview

### Game Loop

1. Player sees upcoming Tetris piece (preview window)

2. Player taps to rotate piece, drags to position, releases to place

3. System detects clears (full rows/columns) and removes them

4. Gravity applies; remaining blocks fall

5. Grid fills from bottom every 3-5 seconds (rising floor mechanic)

6. Game ends if rising floor reaches the top

### Win/Lose Conditions

- Win: Survive longest, maximize score

- Lose: Rising floor reaches top (no room for next piece)

## Game Mechanics

### 1. Classic Placement + Combo System

- Player places Tetris pieces (I, O, T, S, Z, J, L) on 6x6 grid

- Detect and clear full rows/columns

- Combo system: 1st clear = 1x points, 2nd consecutive = 2x, 3rd = 4x, 4th+ = 8x

- Combo resets if no clear for 2 seconds

### 2. Time Pressure

- Grid fills from bottom: a new row of blocks appears every 3-5 seconds (configurable difficulty)

- Rising speed increases: starts at 4s/row, speeds up to 2s/row as game progresses

- Creates urgency; player must make quick decisions

### 3. Obstacle Variety

- Frozen Blocks: Cannot be cleared; must work around them

- Target Blocks: Marked squares (e.g., yellow) that MUST be cleared to progress; bonus points for hitting targets

- Obstacles appear randomly in rising floor rows; adds puzzle element

### Scoring System

| Event | Points |
| --- | --- |
| Clear 1 row/column | 100 × combo multiplier |
| Clear 2+ rows/columns | 200 × combo multiplier |
| Clear target block | 50 bonus |
| Survive 10 seconds | 25 × seconds survived |

## Architecture & Tech Stack

### Frontend: React Native

- Framework: React Native (Expo for fast development)

- Graphics: React Native Canvas or Skia (performance)

- State Management: Redux Toolkit (game state, score, leaderboards)

- Navigation: React Navigation (menu, game, leaderboard screens)

### Backend: Firebase

- Authentication: Firebase Auth (email/password, optional Google sign-in)

- Database: Firestore (user profiles, high scores, game stats)

- Ads: Google Mobile Ads SDK (AdMob)

- Analytics: Firebase Analytics (user engagement, retention)

### Offline-First Design

- Game plays fully offline; all physics/logic client-side

- On game end, sync score to Firestore (background upload)

## Data Models

### User (Firestore)

- uid: string (Firebase auth ID)

- email: string

- displayName: string

- highScore: number

- totalGamesPlayed: number

- createdAt: timestamp

- lastPlayedAt: timestamp

### GameScore (Firestore)

- userId: string (reference to User)

- score: number

- duration: number (seconds played)

- clears: number

- maxCombo: number

- playedAt: timestamp

### Game State (Redux, Client-Side)

- grid: number[][] (6x6, 0=empty, 1-7=piece ID, -1=frozen, -2=target)

- currentPiece: Tetromino (shape, rotation, position)

- nextPiece: Tetromino (preview)

- score: number

- combo: number

- floorHeight: number (rising blocks)

- gameStatus: 'playing' | 'paused' | 'gameOver'

## Implementation Plan

### Week 1: Core Game Engine

- Day 1-2: Set up Expo/React Native project, folder structure, Redux store

- Day 3-4: Implement Tetromino shapes, rotation logic, collision detection

- Day 5: Render grid and pieces on Canvas; touch input (tap to rotate, drag to move)

- Day 6-7: Gravity, piece placement, row/column detection & clearing

### Week 2: Gameplay Features

- Day 1-2: Implement rising floor mechanic; accelerating speed

- Day 3-4: Combo system (2x/4x/8x multipliers); scoring logic

- Day 5-6: Obstacles (frozen blocks, target blocks) and level generation

- Day 7: Game over detection; pause/resume

### Week 3: Backend & UI

- Day 1-2: Set up Firebase project; implement Auth (login/signup screens)

- Day 3-4: Firestore integration; save/load game scores

- Day 5-6: Main menu, leaderboard UI, user profile screen

- Day 7: Integrate Google Mobile Ads; test ad placement

### Week 4: Polish & App Store Prep

- Day 1-2: Sound effects, animations, visual feedback

- Day 3-4: Settings (volume, difficulty, theme); offline score sync

- Day 5: Performance optimization; test on device

- Day 6: Build iOS/Android binaries (APK, IPA)

- Day 7: Prepare App Store/Play Store assets (screenshots, description, etc.)

### Post-Launch (Week 5+)

- Fix bugs from beta testers

- Soft launch in select regions; gather feedback

- Global launch on App Store + Google Play

- Monitor analytics; iterate on engagement

## Project File Structure

block-blast-game/

├── app.json (Expo config)

├── package.json

├── src/

│   ├── screens/ (Home, Game, Leaderboard, Profile, Login)

│   ├── components/ (Grid, Piece, Button, etc.)

│   ├── redux/ (slices: game, user, leaderboard)

│   ├── services/ (firebase.ts, audio.ts, analytics.ts)

│   ├── utils/ (geometry.ts, scoring.ts, constants.ts)

│   ├── types/ (Game.ts, User.ts)

│   └── App.tsx

└── assets/ (images, sounds, fonts)

## Next Steps

- Approve this design

- Create new React Native project

- Set up Firebase project

- Begin Week 1: Core Game Engine